# 08 Modernizationtimeline

UIAO Modernization Program

April 3, 2026

Table of contents

# 1. UIAO Modernization Timeline

## 1.1 1. Title Page

| Field | Value |
| --- | --- |
| Version | 1.0 |
| Date | March 2026 |
| Classification | CUI/FOUO |
| Source Planes | Identity, Network, Addressing, Telemetry, Security, Management |
| Document Type | Program Timeline (01_Canon) |

## 1.2 2. Purpose

This document defines the official modernization timeline for the Unified Identity-Addressing-Overlay (UIAO) program. It sequences identity, network, addressing, telemetry, security, and governance modernization activities into a coherent, dependency-aware, leadership-ready plan aligned with Zero Trust, TIC 3.0, and FedRAMP 20x.

## 1.3 3. Scope

### 1.3.1 Included

- Six-month modernization timeline

- Workstream sequencing (A-D)

- Dependencies across control planes

- Milestones, deliverables, and readiness gates

- Alignment with federal mandates

### 1.3.2 Excluded

- Detailed project plans (covered in appendices)

- Vendor-specific deployment instructions

- Budget and acquisition details

## 1.4 4. Control Plane Alignment

The modernization timeline spans all six UIAO control planes:

| Plane | Timeline Role |
| --- | --- |
| Identity | First modernization priority; foundation for all others |
| Network | Cloud-first routing, segmentation, DIA, INR |
| Addressing | Deterministic IPAM, DNS/DHCP modernization |
| Telemetry and Location | Real-time signals for routing, security, compliance |
| Security and Compliance | TIC 3.0, Zero Trust, FedRAMP 20x |
| Management | Drift detection, CMDB, device compliance |

The timeline ensures each plane is modernized in the correct order.

## 1.5 5. Core Concepts

The modernization timeline operationalizes the Eight Core Concepts:

- Single Source of Truth (SSOT) — UIAO operates on the principle that every claim has one authoritative origin. All other representations are pointers, not copies. This ensures provenance, prevents drift, and enables federated truth resolution across boundaries.

- Conversation as the atomic unit

- Identity as the root namespace

- Deterministic addressing

- Certificate-anchored overlay

- Telemetry as control

- Embedded governance and automation

- Public service first

These concepts guide sequencing and prioritization.

## 1.6 6. Architecture Model

### 1.6.1 6.1 Workstream Overview

The modernization program is divided into four coordinated workstreams:

#### 1.6.1.1 Workstream A — Identity Modernization

- Entra ID

- MFA/SSPR

- Conditional Access

- ICAM governance

- PIM

- Device trust

#### 1.6.1.2 Workstream B — Network Modernization

- Cisco Catalyst SD-WAN

- Cloud OnRamp for M365

- DIA

- INR

- Identity-aware segmentation

#### 1.6.1.3 Workstream C — Addressing Modernization

- Infoblox IPAM

- DNS/DHCP modernization

- Cloud/on-prem reconciliation

- Deterministic addressing

#### 1.6.1.4 Workstream D — Telemetry and Governance

- M365 Network Telemetry

- SD-WAN telemetry

- Endpoint telemetry

- ServiceNow CMDB

- Intune compliance

- TIC 3.0 Cloud + Branch

These workstreams operate in parallel but with strict dependency ordering.

## 1.7 7. Runtime Model

The timeline follows the UIAO runtime model:

### 1.7.1 7.1 Conversation Flow

Identity - Addressing - Certificates - Overlay - Telemetry - Policy

### 1.7.2 7.2 Deterministic Sequencing

Identity modernization must precede:

- Addressing modernization

- Network segmentation

- Telemetry correlation

- Zero Trust enforcement

### 1.7.3 7.3 Continuous Evaluation

Telemetry integration begins early and matures throughout the timeline.

## 1.8 8. Modernization Timeline (6 Months)

Below is the canonical, dependency-aware modernization timeline.

### 1.8.1 Month 1 — Foundations (HLD Phase)

#### 1.8.1.1 Identity

- Entra ID HLD

- MFA/SSPR readiness

- Identity lifecycle mapping

#### 1.8.1.2 Network

- SD-WAN HLD

- Cloud OnRamp design

- INR architecture

#### 1.8.1.3 Addressing

- IPAM HLD

- DNS/DHCP discovery

- Addressing inventory

#### 1.8.1.4 Telemetry

- M365 Network Telemetry HLD

- SD-WAN telemetry design

#### 1.8.1.5 Governance

- CMDB baseline

- Drift detection framework

Milestone: All HLDs approved.

### 1.8.2 Month 2 — Configuration (LLD Phase)

#### 1.8.2.1 Identity

- Conditional Access LLD

- PIM configuration

- Identity governance policies

#### 1.8.2.2 Network

- SD-WAN LLD

- DIA design

- Segmentation policy draft

#### 1.8.2.3 Addressing

- DNS/DHCP LLD

- Cloud IPAM integration design

#### 1.8.2.4 Telemetry

- Location inference (IPAM + SD-WAN)

- E911 readiness design

#### 1.8.2.5 Governance

- CMDB enrichment

- Intune compliance baseline

Milestone: All LLDs approved.

### 1.8.3 Month 3 — Initial Deployment

#### 1.8.3.1 Identity

- MFA/SSPR rollout

- Conditional Access enforcement

- Identity governance activation

#### 1.8.3.2 Network

- DIA pilot

- SD-WAN pilot

- Cloud OnRamp activation

#### 1.8.3.3 Addressing

- Cloud IPAM pilot

- DNS/DHCP modernization pilot

#### 1.8.3.4 Telemetry

- M365 telemetry ingestion

- SD-WAN telemetry ingestion

#### 1.8.3.5 Governance

- CMDB reconciliation

- Intune compliance enforcement

Milestone: Identity and network pilots operational.

### 1.8.4 Month 4 — Expansion

#### 1.8.4.1 Identity

- Full Conditional Access rollout

- PIM enforcement

#### 1.8.4.2 Network

- Segmentation rollout

- INR integration

- DIA expansion

#### 1.8.4.3 Addressing

- Deterministic addressing rollout

- DNS/DHCP modernization expansion

#### 1.8.4.4 Telemetry

- Conversation-level correlation

- Location inference activation

#### 1.8.4.5 Governance

- Drift detection automation

- ServiceNow change workflows

Milestone: Identity-aware routing operational.

### 1.8.5 Month 5 — Integration

#### 1.8.5.1 Identity

- ICAM governance maturity

- Identity assurance tuning

#### 1.8.5.2 Network

- Identity-aware segmentation

- SD-WAN optimization

#### 1.8.5.3 Addressing

- IPAM automation

- Cloud/on-prem reconciliation

#### 1.8.5.4 Telemetry

- SIEM integration

- CDM/CLAW integration

#### 1.8.5.5 Governance

- Continuous Authorization (CA-7)

- Automated remediation

Milestone: Full telemetry integration.

### 1.8.6 Month 6 — Compliance and Readiness

#### 1.8.6.1 Identity

- NIST 800-63 alignment

- Identity assurance validation

#### 1.8.6.2 Network

- TIC 3.0 Cloud Use Case

- TIC 3.0 Branch Use Case

#### 1.8.6.3 Addressing

- Deterministic addressing validation

- DNS/DHCP modernization complete

#### 1.8.6.4 Telemetry

- KSI generation

- FedRAMP 20x evidence readiness

#### 1.8.6.5 Governance

- CMDB authoritative

- Drift-resistant operations

Milestone: FedRAMP 20x Phase 2 readiness.

## 1.9 9. Dependencies and Sequencing

### 1.9.1 Upstream Dependencies

- Identity modernization

- IPAM modernization

- SD-WAN overlay deployment

### 1.9.2 Downstream Dependencies

- TIC 3.0 packages

- FedRAMP 20x evidence generation

- Leadership reporting

### 1.9.3 Critical Path

Identity - Addressing - Network - Telemetry - Governance - Compliance

## 1.10 10. Governance and Drift Controls

### 1.10.1 Source of Authority

- HR — identity lifecycle

- Network architecture — addressing

- PKI — certificate trust

- System owners — configuration baselines

### 1.10.2 Drift Detection

- CMDB reconciliation

- Intune compliance

- SD-WAN overlay validation

- IPAM reconciliation

### 1.10.3 Remediation Workflow

- Automated ServiceNow change

- Conditional Access enforcement

- Certificate renewal

- IPAM correction

## 1.11 11. Appendices

### 1.11.1 Appendix A: Definitions

See docs/glossary.md

### 1.11.2 Appendix B: Tables

Control Plane Alignment table is in Section 4. Modernization Timeline is in Section 8.

### 1.11.3 Appendix C: Diagram References

See docs/images/ for all referenced architecture diagrams.

### 1.11.4 Appendix D: Evidence Sources

See data/parameters.yml and control-library entries for evidence source catalogs.

## 1.12 12. Revision History

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 1.0 | 2026-03 | UIAO Canon Engine | Initial canonical release |